Oil Terminal Management & Hydrocarbon Accounting Platform

Business and Functional Requirement Document

Version 1.0

BUSINESS REQUIREMENT DOCUMENT

The purpose of this document is to outline the business requirements for implementing an Oil Terminal Management & Hydrocarbon Accounting Platform.

Document History
The following revision history reflects all changes made to this document:

| Version | Date Modified | Officer | Content/ Summary of Updates/Approval |
| --- | --- | --- | --- |
| 1.0 | November 2025 | Cynthia Edeh |  |

Supporting History

| Document Name | Author (s) | Location |
| --- | --- | --- |

Content

Table of Contents

1.0 Introduction	4

1.1	Objectives	4

1.2	Intended Audience/Stakeholders	4

2.0 Scope and Limitations	5

2.1	Assumptions and Dependencies	5

Server Infrastructure	5

Network & Connectivity	5

Authentication & Security Services	6

System Components & Libraries	6

Data Dependencies	6

Calibration Data	6

Master Data	6

2.3 Legacy Data Migration (if applicable)	6

ERP or Accounting System	6

HR System	7

Regulatory Reporting Systems	7

Email/SMS Notification Systems	7

Operational Dependencies	7

User Training	7

Physical Processes	7

Governance & Policies	7

Compliance Dependencies	7

3.0	Risk and Mitigation	8

4.0	Benefit of the implementation	11

4.1	Operational Benefits	11

4.2. Financial Benefits	11

4.3. Compliance & Regulatory Benefits	12

4.4. Security Benefits	12

4.5. Strategic Benefits	12

4.6. User Experience & Process Discipline	13

## 1.0 Introduction

Overview:

This Business Requirements Document outlines the functional, technical, and operational requirements for the proposed Oil Terminal Management and Hydrocarbon Accounting Platform. The system aims to automate terminal processes, improve hydrocarbon data accuracy, enhance operational visibility, and ensure compliance across all terminal operations.

Background:

OTMS is a unified platform for managing multi-site oil terminal operations including tank operations, YADE barge voyages, tanker dispatches, calibration management, hydrocarbon accounting, material balance, and comprehensive reporting.

Business Objectives:

- Improve operational efficiency across terminals

- Centralise and automate hydrocarbon accounting

- Reduce manual errors, duplication, and unauthorised adjustments

- Provide audit-ready reporting with full traceability

- Improve terminal-wide visibility for management

- Enforce strong security and compliance standards

Problem statement: ……..???

  - Objectives

The primary objective of the Oil Terminal Management & Hydrocarbon Accounting Platform is to address the following key goals:

- Automate the build, test, and deployment processes.

- Ensure faster and more reliable software releases.

- Improve code quality through continuous testing.

- Enhance collaboration between development, QA, and operations teams.

  - Intended Audience/Stakeholders

This document is intended for the following audience:

- Operations Team

- Terminal Supervisors

- Finance & Accounting

- IT & Compliance Teams

## 2.0 Scope and Limitations

In-Scope

This document covers the requirements for deploying an Oil Terminal Management and Hydrocarbon Accounting Platform.

The solution covers the full lifecycle of terminal operations, including:

- Product receipt

- Storage and tank management

- Stock reconciliation and movement tracking

- Truck loading and ship loading operations

- Hydrocarbon loss monitoring and reporting

- Terminal performance dashboards

Out-Scope

Any feature or requirement not explicitly stated in this document shall be deemed to be out of scope.

  - Assumptions and Dependencies

Assumptions

- Availability of Resources: Sufficient time, budget, and personnel will be allocated for the successful implementation of the platform.

- Stakeholder Support: All relevant stakeholders, including development, QA, and operations teams, will actively support and participate in the OTMS implementation.

- End Users are trained before go-live

- Calibration tables provided in correct format

- All terminals adhere to international standards

Dependencies

Technical Dependencies

### Server Infrastructure

- Availability of cloud/on-prem hosting environment

- Supported OS and hardware for application servers

- Database server (PostgreSQL/MySQL/SQL Server depending on implementation)

- Load balancer and reverse proxy configuration

- Automated backup storage

### Network & Connectivity

- Stable internet connection for all terminal locations

- VPN (if company policy requires secure inter-location routing)

- Firewall rules allowing API, DB, and backup traffic

- IP whitelisting for Admin access (optional but recommended)

### Authentication & Security Services

- Microsoft Authenticator (for 2FA)

- SMS or email gateway (for optional OTP delivery)

- SSL certificates for TLS encryption

- Device fingerprinting service or library

### System Components & Libraries

- PDF generation library (e.g., wkhtmltopdf / Puppeteer / jsPDF)

- Excel/CSV export libraries

- Job scheduler for automated backups

## Data Dependencies

### Calibration Data

OTMS heavily depends on accurate calibration tables:

- Tank calibration tables (for every tank in every terminal)

- YADE barge calibration tables (4-tank and 6-tank variants)

- Tanker calibration tables (C1/C2 compartments)

- ASTM Table 11

- Product density & temperature correction tables

Without this, volume calculations will fail or produce incorrect results.

### Master Data

- Locations created and configured

- Tanks, barges, and tankers registered in the system

- Product types configured

- Operation types set per location

- Supervisor authorisation code

- User access roles and assignments

### 2.3 Legacy Data Migration (if applicable)

- Historical tank transactions

- Barge voyages

- Calibration datasets

- Audit logs (optional)

Integration Dependencies

Even if OTMS is standalone, future integrations or optional modules may require:

### ERP or Accounting System

- SAP / Oracle / Dynamics NAV / QuickBooks

- For stock reposting or automatic material balance updates

### HR System

- For syncing user accounts (optional)

### Regulatory Reporting Systems

- DPR/NUPRC automated reporting (if needed)

- Customs / terminal documentation integrations

### Email/SMS Notification Systems

- SMTP server

- SMS gateway for OTP, alerts, operational notifications

## Operational Dependencies

### User Training

- Operators must understand dip entry, corrections & ASTM factors

- Supervisors must understand approval flows

- Admin must know how to handle calibration uploads & backups

### Physical Processes

The system assumes these physical workflows exist and are reliable:

- Manual dip measurements are accurate

- Sample density tests are performed correctly

- Barge/Tanker seals are tracked physically

- Meter readings are captured consistently

OTMS calculations depend heavily on real-world measurement accuracy.

### Governance & Policies

- Password policy alignment

- Data retention policies

- Access control policy (RBAC enforcement)

- Terminal SOPs for tank operations

## Compliance Dependencies

- Local regulatory reporting formats (DPR/NUPRC in Nigeria)

- ISO 9001 or internal QMS requirements

- Safety & operational compliance standards

- Data privacy laws (NDPR/GDPR if storing personal information)

## 3.0

Below is the risk register for the OTMS project along with their mitigation strategies:

| Risk ID | Risk Description | Category | Cause | Impact | Probability | Severity | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Missing or inaccurate calibration data | Data | Delayed submission or wrong calibration tables | Incorrect volume calculations, wrong OTR/Material Balance | High | High | Enforce calibration upload checklist; validation rules; double verification by Ops | Operations |
| R2 | Poor network connectivity at terminals | Technical | Unstable ISP or no VPN redundancy | Slow/failed transactions, sync delays | Medium | High | Provide backup ISP, offline capture fallback (future), network monitoring | IT Infrastructure |
| R3 | Incomplete 2FA setup for critical users | Security | Users skipping setup or no training | Security breach, unauthorised access | Medium | High | Enforce mandatory 2FA for Admin/Supervisor, training sessions | Security |
| R4 | Backup system fails or is not configured correctly | Technical | Misconfigured scheduler or storage limits | Data loss, compliance issues | Low | High | Routine backup dry runs; automated alerts; redundant backup locations | IT/DevOps |
| R5 | Incorrect data entry by operators (dips, density, meter readings) | Operational | Human error or inadequate training | Wrong product accounting & disputes | High | Medium | Validation rules, input guidance, training, supervisor approvals | Operations |
| R6 | Unauthorised changes due to weak RBAC governance | Compliance | Over-permissioned users | Audit failures, data manipulation | Low | High | Quarterly access reviews; enforced RBAC; audit log monitoring | IT Security |
| R7 | Failure to maintain accurate product master data | Business | No designated data owner | Wrong product classification in reports | Medium | Medium | Assign master-data custodian; approval workflow for changes | Operations |
| R8 | Lack of SOP alignment with automated processes | Operational | Outdated or inconsistent SOPs | Process gaps, user confusion | Medium | Medium | SOP review before deployment; training materials updates | Compliance/Operations |
| R9 | Integration failures with optional ERP/Email/SMS | Integration | API issues or unsupported format | Notification failures, stock mismatch | Low | Medium | API testing; integration sandbox; timeout/retry logic | IT Applications |
| R10 | Audit trail or logging not operating correctly | Security | Misconfigurations or storage capacity issues | Loss of accountability, audit risk | Low | High | Logging monitoring scripts; archive logs periodically | DevOps |
| R11 | User resistance to new system | Adoption | Change management gaps | Low usage, fallback to manual processes | Medium | Medium | Early user involvement; training; help desk support | Management |
| R12 | Regulatory reporting format changes (e.g., DPR/NUPRC) | Compliance | New government requirements | Non-compliance, penalties | Low | Medium | Monitor updates; maintain flexible reporting engine | Compliance/IT |

## 4.0	Benefit of the implementation

The successful implementation of this project will have the following impacts:

  - Operational Benefits

- End-to-end digitisation of terminal operations
Eliminates paper-based entries, manual spreadsheets, and fragmented data sources.

- Streamlined multi-location operations
All terminals operate under a unified platform with consistent workflows.

- Faster transaction processing
Automation of dips, density entries, ASTM corrections, and volume computation reduces time spent on each operation.

- Improved accuracy in tank, YADE, and tanker operations
Calibration tables, validation rules, and automated calculations ensure reliable and scientifically consistent results.

- Real-time visibility of terminal activities
Supervisors and management can see ongoing operations instantly across all terminals.

- Reduced bottlenecks and manual errors
Pre-set validation rules prevent out-of-range dips, backdated entries, missing fields, etc.

- Better coordination across teams
Unified asset management (tanks, barges, tankers) improves scheduling and reduces inter-departmental friction.

- Automated backups & data recovery
Ensures system resilience and continuity without depending on manual IT processes.

## 4.2. Financial Benefits

- Accurate hydrocarbon accounting
Reduces losses, shrinkage disputes, and miscalculations impacting revenue recognition.

- Reduced stock variance
Automated science-based calculations provide consistent material balances and tighter stock control.

- Minimised downtime caused by inefficient processes
Faster operations translate into faster throughput, thereby improving terminal productivity.

- Lower operational costs
Reduced printing, paperwork, manual labour, and overtime associated with reconciliations and reporting.

- Reduced audit penalties and revenue leakages
Audit-ready records prevent compliance fines and disputes with operators or regulators.

## 4.3. Compliance & Regulatory Benefits

- Audit-ready records with full traceability
Every action (who, what, when, where) is logged automatically.

- Regulatory-grade accuracy for OTR & Material Balance Reports
Meets DPR/NUPRC and internal quality standards.

- Automated real-time reporting
Eliminates late regulatory submissions and inaccurate values.

- Role-based access control ensures segregation of duties
Prevents unauthorised changes to operational or financial data.

- Improved data retention alignment with legal requirements
Supports standardised retention policies and fast retrieval during audits.

## 4.4. Security Benefits

- Strong user authentication with 2FA
Ensures that only verified users gain access to critical systems.

- IP tracking and device fingerprinting
Helps detect suspicious login attempts and potential security breaches.

- Comprehensive audit logging
Provides full transparency for investigations and compliance monitoring.

- Automatic session timeout and lockout after failed attempts
Reduces the risk of unauthorised access.

- Data isolation per location
Ensures terminal-specific confidentiality and mitigates cross-location data leakage.

## 4.5. Strategic Benefits

- Supports organisation-wide digital transformation
Aligns with corporate objectives to modernise and automate operations.

- Scalable architecture
Easily accommodates new terminals, barges, tankers, or operational workflows.

- Foundation for advanced analytics and forecasting
Provides structured datasets for future predictive maintenance, stock forecasting, and optimisation.

- Improves decision-making
Management gains real-time insights on stock levels, fleet movements, and operational performance.

- Strengthens stakeholder confidence
Transparent operations build trust with partners, regulators, and executive leadership.

## 4.6. User Experience & Process Discipline

- Simple, operator-friendly interface
Reduces training time and encourages adoption.

- Clear workflow guidance
Ensures users follow proper operational SOPs and standardised business processes.

- Immediate access to historical data
Eliminates manual document search and makes data retrieval seamless.

- Automated report generation
Saves time on OTR, TOA, tank history, and material balance reporting.

- Improved staff accountability
With audit trails and login analytics, every user action is traceable.